Subscription Management System

End-to-End Implementation Plan

Prepared for: Brightloop Software

Date: October 2026

Stack: FastAPI · PostgreSQL · Redis · Celery · React

Duration: ~53 working days (solo) | ~35 days (parallel)

# Phase 0: Foundation (Days 1–3)

## 0.1 Tech Stack

Backend: FastAPI (Python 3.12)

ORM: SQLAlchemy 2.x + Alembic (migrations)

Database: PostgreSQL 16

Cache: Redis 7

Task Queue: Celery + Redis

Auth: JWT (access + refresh tokens)

Frontend: React 18 + TypeScript + TailwindCSS

PDF: WeasyPrint or ReportLab

Email: SMTP via FastAPI-Mail

Deployment: Docker Compose

## 0.2 Monorepo Structure

subscription-mgmt/

├── backend/

│   ├── app/

│   │   ├── api/           # Route handlers

│   │   ├── models/        # SQLAlchemy ORM models

│   │   ├── schemas/       # Pydantic schemas

│   │   ├── services/      # Business logic

│   │   ├── tasks/         # Celery tasks

│   │   ├── core/          # Config, security, DB session

│   │   └── utils/         # Helpers (tax calc, PDF gen)

│   ├── alembic/

│   ├── tests/

│   └── pyproject.toml

├── frontend/

│   ├── src/

│   │   ├── pages/

│   │   ├── components/

│   │   ├── api/           # Axios API client

│   │   ├── store/         # Zustand state

│   │   └── types/

│   └── package.json

├── docker-compose.yml

└── .env.example

# Phase 1: Database Schema & Models (Days 3–6)

Design all tables first — everything else builds on this.

## 1.1 Core Tables

### users

id (UUID PK)

email (unique, not null)

password_hash

role  ENUM(admin, staff, customer)

is_active  BOOL

reset_token  VARCHAR

reset_token_expiry  TIMESTAMP

created_at, updated_at

### products

id (UUID PK)

name

type  VARCHAR

sales_price  NUMERIC(12,2)

cost_price   NUMERIC(12,2)

notes  TEXT

is_active  BOOL

created_at, updated_at

### product_variants

id (UUID PK)

product_id  FK → products

label        VARCHAR   -- e.g. 'Odoo'

price_delta  NUMERIC(12,2)  -- e.g. +560

is_active    BOOL

### plans

id (UUID PK)

name

product_id   FK → products

billing_interval  ENUM(daily, weekly, monthly, yearly)

price        NUMERIC(12,2)

min_quantity INT  DEFAULT 1

available_from  DATE

available_to    DATE  (nullable)

auto_close      BOOL  -- closes when available_to passes

can_pause       BOOL

can_close_early BOOL

can_renew       BOOL

is_active       BOOL

created_at, updated_at

### quotation_templates

id (UUID PK)

name

plan_id     FK → plans

validity_days  INT

notes       TEXT

### subscriptions

id (UUID PK)

subscription_number  VARCHAR (unique, auto-generated)

customer_id   FK → users

plan_id       FK → plans

variant_id    FK → product_variants (nullable)

status  ENUM(draft, quotation, confirmed, active, paused, closed)

start_date    DATE

expiry_date   DATE

payment_terms INT  -- days

template_id   FK → quotation_templates (nullable)

created_by    FK → users

created_at, updated_at

### subscription_lines

id (UUID PK)

subscription_id  FK → subscriptions

product_id       FK → products

quantity         INT

unit_price       NUMERIC(12,2)

tax_amount       NUMERIC(12,2)

line_total       NUMERIC(12,2)

### tax_rules

id (UUID PK)

name

rate    NUMERIC(5,4)   -- e.g. 0.18 for 18%

applies_to  ENUM(all, product, plan)

product_id  FK → products (nullable)

is_active   BOOL

created_at

### discounts

id (UUID PK)

name

type  ENUM(fixed, percentage)

value NUMERIC(12,2)

min_purchase NUMERIC(12,2) (nullable)

min_quantity INT (nullable)

start_date   DATE

end_date     DATE (nullable)

max_uses     INT (nullable)

used_count   INT DEFAULT 0

scope  ENUM(product, subscription)

product_id   FK → products (nullable)

is_active    BOOL

### invoices

id (UUID PK)

invoice_number  VARCHAR (unique, auto-generated)

subscription_id FK → subscriptions

customer_id     FK → users

status  ENUM(draft, confirmed, paid, cancelled)

due_date        DATE

subtotal        NUMERIC(12,2)

tax_total       NUMERIC(12,2)

discount_total  NUMERIC(12,2)

grand_total     NUMERIC(12,2)

issued_at       TIMESTAMP

created_at, updated_at

### invoice_lines

id (UUID PK)

invoice_id   FK → invoices

product_id   FK → products

description  VARCHAR

quantity     INT

unit_price   NUMERIC(12,2)

tax_amount   NUMERIC(12,2)

discount     NUMERIC(12,2)

line_total   NUMERIC(12,2)

### payments

id (UUID PK)

invoice_id   FK → invoices

amount       NUMERIC(12,2)

method  ENUM(cash, bank_transfer, card, upi, other)

payment_date DATE

reference    VARCHAR

note         TEXT

recorded_by  FK → users

created_at

## 1.2 Alembic Setup

alembic init alembic

alembic revision --autogenerate -m 'initial_schema'

alembic upgrade head

# Phase 2: Auth System (Days 6–8)

## 2.1 Password Policy

• Minimum 8 characters

• At least 1 uppercase letter

• At least 1 lowercase letter

• At least 1 special character

• Hashed with bcrypt via passlib

## 2.2 Auth Endpoints

POST /auth/register        — customer self-registration

POST /auth/login           — returns access_token + refresh_token

POST /auth/refresh         — new access_token from refresh_token

POST /auth/forgot-password — sends reset link via email

POST /auth/reset-password  — validates token, sets new password

## 2.3 Role-Based Access Control

Three roles enforced via FastAPI Depends() decorators:

| Role | Access Scope |
| --- | --- |
| admin | Full system access |
| staff | Subscriptions, invoices, payments — no user management |
| customer | Own subscriptions and invoices only |

Only admin can create staff users (POST /users gated behind require_admin).

# Phase 3: Product & Plan Management (Days 8–11)

## 3.1 Products API

POST   /products

GET    /products

GET    /products/{id}

PATCH  /products/{id}

DELETE /products/{id}     — soft delete

POST   /products/{id}/variants

GET    /products/{id}/variants

PATCH  /products/{id}/variants/{vid}

DELETE /products/{id}/variants/{vid}

## 3.2 Plans API

POST   /plans

GET    /plans             — filter by product, interval, active

GET    /plans/{id}

PATCH  /plans/{id}

POST   /plans/{id}/close  — manual early close

## 3.3 Auto-Close Background Job

Celery beat task (runs nightly):

@celery.task

def auto_close_expired_plans():

# Find plans where available_to < today AND auto_close=True

# Set is_active = False

# Phase 4: Subscription Engine (Days 11–16)

## 4.1 Quotation Templates

POST   /quotation-templates

GET    /quotation-templates

PATCH  /quotation-templates/{id}

DELETE /quotation-templates/{id}

## 4.2 Subscriptions API

POST   /subscriptions                — create from template or scratch

GET    /subscriptions                — filter by status, customer, plan

GET    /subscriptions/{id}

PATCH  /subscriptions/{id}

POST   /subscriptions/{id}/confirm   — draft → confirmed

POST   /subscriptions/{id}/activate  — confirmed → active

POST   /subscriptions/{id}/pause     — active → paused (if can_pause)

POST   /subscriptions/{id}/resume    — paused → active

POST   /subscriptions/{id}/close     — active → closed (if can_close_early)

POST   /subscriptions/{id}/renew     — closed → new active cycle

## 4.3 Subscription Number Format

# Format: SUB-YYYYMM-XXXXX

# e.g.    SUB-202611-00042

## 4.4 State Machine Rules

| From | To | Condition |
| --- | --- | --- |
| draft | quotation | Explicit action |
| quotation | confirmed | Explicit action, starts validity timer |
| confirmed | active | Explicit action or auto on start_date |
| active | paused | Only if plan.can_pause = True |
| active | closed | plan.can_close_early OR expiry_date passed |
| closed | active | Only if plan.can_renew = True (new cycle) |

# Phase 5: Tax Engine (Days 16–18)

## 5.1 Tax Rules API (admin only)

POST   /tax-rules

GET    /tax-rules

PATCH  /tax-rules/{id}

DELETE /tax-rules/{id}   — soft delete

## 5.2 Tax Calculation Service

class TaxCalculator:

def calculate(self, product_id, line_total) -> Decimal:

# 1. Find specific product rule first

# 2. Fall back to global rule

# 3. Apply rate to line_total

# 4. Return rounded tax_amount

Applied automatically on invoice line creation — not manual.

# Phase 6: Discount Engine (Days 18–21)

## 6.1 Discounts API (admin only)

POST   /discounts

GET    /discounts

PATCH  /discounts/{id}

DELETE /discounts/{id}

## 6.2 Discount Application Service

class DiscountEngine:

def get_applicable_discounts(self, subscription_id):

# Filter: is_active, dates, used_count < max_uses, scope match

def apply(self, discount, line_total) -> Decimal:

if discount.type == 'fixed':

return min(discount.value, line_total)

elif discount.type == 'percentage':

return line_total * (discount.value / 100)

def mark_used(self, discount_id):

# Atomically increment used_count

# Deactivate if used_count >= max_uses

Discounts appear automatically on generated invoices — no manual application required.

# Phase 7: Invoicing Engine (Days 21–26)

## 7.1 Invoice API

GET    /invoices                  — filter by status, customer, date range

GET    /invoices/{id}

POST   /invoices/{id}/confirm     — draft → confirmed

POST   /invoices/{id}/cancel      — confirmed → cancelled

POST   /invoices/{id}/send        — emails PDF to customer

GET    /invoices/{id}/pdf         — download PDF

## 7.2 Invoice Generation Service

class InvoicingService:

def generate_for_subscription(self, subscription_id) -> Invoice:

sub = get_subscription(subscription_id)

# 1. Idempotency check — no double billing

if invoice_exists_for_current_period(subscription_id):

raise AlreadyBilledError()

# 2. Create invoice header

invoice = Invoice(

invoice_number=generate_invoice_number(),

subscription_id=sub.id,

customer_id=sub.customer_id,

status='draft',

due_date=today + timedelta(days=sub.payment_terms),

)

# 3. For each subscription line:

for line in sub.lines:

tax = TaxCalculator().calculate(line.product_id, line.line_total)

discounts = DiscountEngine().get_applicable_discounts(sub.id)

# Create invoice_line

# 4. Sum subtotal, tax_total, discount_total, grand_total

# 5. Save and return

## 7.3 Bulk Billing Celery Task

@celery.task

def run_billing_cycle():

# Find all active subscriptions where next_billing_date == today

# For each: generate_for_subscription(sub.id)

# Send invoice email to customer

# Log result (success/failure per subscription)

# Update next_billing_date on subscription

Scheduled via Celery beat — runs daily at midnight.

## 7.4 Invoice Number Format

# Format: INV-YYYYMM-XXXXX

# e.g.    INV-202611-00105

## 7.5 PDF Invoice Contents

• Customer name and address

• Invoice number, issue date, due date

• Line items table: product, qty, unit price, tax, total

• Discount line (if applicable)

• Subtotal / Tax Total / Discount / Grand Total

• Payment instructions

# Phase 8: Payment Recording (Days 26–29)

## 8.1 Payments API

POST   /payments              — record a payment

GET    /payments              — filter by invoice, method, date

GET    /invoices/{id}/payments

PATCH  /payments/{id}         — correct a mistake (staff/admin only)

## 8.2 Payment Recording Service

class PaymentService:

def record(self, invoice_id, amount, method, date, note, recorded_by):

invoice = get_invoice(invoice_id)

payment = Payment(...)

# Check if invoice is now fully paid

total_paid = sum(p.amount for p in invoice.payments)

if total_paid >= invoice.grand_total:

invoice.status = 'paid'

return payment

## 8.3 Outstanding Invoice View

GET /invoices?status=confirmed&overdue=true

# Returns invoices where due_date < today AND status != paid

# Phase 9: Customer Portal (Days 29–33)

All routes scoped to current_user.id — customers only see their own data.

## 9.1 Portal Endpoints

GET   /portal/subscriptions          — own subscriptions

GET   /portal/subscriptions/{id}     — subscription detail

GET   /portal/invoices               — own invoices

GET   /portal/invoices/{id}

GET   /portal/invoices/{id}/pdf      — download own invoice

GET   /portal/profile                — own account

PATCH /portal/profile                — update name, password

## 9.2 Security Rules

• Every portal query appends WHERE customer_id = current_user.id

• Customers cannot see other customers' data even with a valid ID in the URL

• Return 404 (not 403) on access to another customer's resource — don't leak existence

# Phase 10: Reporting & Dashboard (Days 33–37)

## 10.1 Finance Dashboard API

GET /reports/summary

→ active_subscription_count

→ total_revenue_this_month

→ outstanding_amount

→ overdue_invoice_count

GET /reports/revenue?from=2026-01-01&to=2026-10-31

→ revenue by month (for chart)

GET /reports/subscriptions?status=active&plan_id=...

→ paginated list with filters

GET /reports/overdue

→ invoices where due_date < today AND status=confirmed

→ sorted by days_overdue DESC

## 10.2 Performance (< 2s at scale)

Critical indexes:

CREATE INDEX idx_subscriptions_customer_status ON subscriptions(customer_id, status);

CREATE INDEX idx_subscriptions_plan_status     ON subscriptions(plan_id, status);

CREATE INDEX idx_invoices_status_due           ON invoices(status, due_date);

CREATE INDEX idx_invoices_customer             ON invoices(customer_id);

CREATE INDEX idx_payments_invoice              ON payments(invoice_id);

CREATE INDEX idx_subscription_lines_sub        ON subscription_lines(subscription_id);

Use DB-level aggregations, not Python loops, for revenue queries:

SELECT DATE_TRUNC('month', issued_at) as month, SUM(grand_total)

FROM invoices WHERE status = 'paid' GROUP BY 1 ORDER BY 1;

Cache summary stats in Redis with 60-second TTL — recompute on write events.

# Phase 11: Frontend (Days 37–48)

## 11.1 Admin Panel Pages

/admin/dashboard          — summary cards + revenue chart

/admin/users              — list, create staff, view customers

/admin/products           — CRUD + variants

/admin/plans              — CRUD + pause/close controls

/admin/subscriptions      — all subscriptions, status filters

/admin/invoices           — all invoices, confirm/cancel/send/print

/admin/discounts          — CRUD discount rules

/admin/tax-rules          — CRUD tax rules

/admin/reports            — revenue, overdue, subscription reports

## 11.2 Staff Panel Pages

/staff/subscriptions      — view + state transitions

/staff/invoices           — confirm, cancel, send, print

/staff/payments           — record payments

/staff/customers          — view customer list

## 11.3 Customer Portal Pages

/portal/dashboard         — active subscriptions summary

/portal/subscriptions     — list + detail view

/portal/invoices          — list + PDF download

/portal/profile           — account settings

## 11.4 Shared Auth Pages

/login

/forgot-password

/reset-password?token=...

## 11.5 Key Frontend Patterns

• Role-based routing: redirect on login to /admin, /staff, or /portal based on JWT role claim

• Axios interceptor: auto-attach Bearer token; refresh on 401

• Optimistic UI: subscription state buttons disable immediately on click

• Pagination: all list views paginated (default page size 25)

# Phase 12: Background Jobs (Days 44–46)

| Task | Schedule | Purpose |
| --- | --- | --- |
| run_billing_cycle | Daily midnight | Generate invoices for due subscriptions |
| auto_close_expired_plans | Daily midnight | Set expired plans to inactive |
| auto_close_expired_subscriptions | Daily midnight | Close subscriptions past expiry_date |
| expire_discounts | Daily midnight | Deactivate discounts past end_date |
| send_overdue_reminders | Daily 9 AM | Email customers with overdue invoices |
| send_renewal_reminders | Daily 9 AM | Email 7 days before subscription expiry |

# Phase 13: Testing (Days 46–51)

## 13.1 Unit Tests

tests/

├── test_auth.py              — registration, login, RBAC

├── test_products.py

├── test_plans.py

├── test_subscriptions.py     — state machine transitions

├── test_tax_calculator.py    — all rule combinations

├── test_discount_engine.py   — fixed, %, expiry, usage limits

├── test_invoicing.py         — generation, idempotency, totals

├── test_payments.py          — recording, auto-paid status

└── test_reports.py           — aggregation correctness

## 13.2 Integration Tests

• Full billing cycle: create plan → subscription → billing day → invoice → payment → paid status

• Double billing idempotency check

• Discount auto-apply and expiry

## 13.3 Performance Tests

• Seed 10,000 subscriptions

• Trigger run_billing_cycle — assert < 60s total

• Hit /reports/summary — assert < 2s response time

# Phase 14: Docker & Deployment (Days 51–53)

## 14.1 Docker Compose Services

| Service | Image / Notes |
| --- | --- |
| db | postgres:16 |
| redis | redis:7 |
| backend | uvicorn app.main:app — port 8000 |
| celery | celery worker (same image as backend) |
| celery-beat | celery beat (scheduler) |
| frontend | nginx serving React build — port 80 |

## 14.2 Environment Variables (.env)

DATABASE_URL

REDIS_URL

SECRET_KEY

JWT_ALGORITHM=HS256

ACCESS_TOKEN_EXPIRE_MINUTES=60

REFRESH_TOKEN_EXPIRE_DAYS=7

SMTP_HOST / SMTP_PORT / SMTP_USER / SMTP_PASSWORD

FRONTEND_URL

# Delivery Checklist

| # | Feature | API | Service | Frontend | Tests |
| --- | --- | --- | --- | --- | --- |
| 1 | Auth + RBAC | ✅ | ✅ | ✅ | ✅ |
| 2 | Products + Variants | ✅ | ✅ | ✅ | ✅ |
| 3 | Plans (intervals, flags) | ✅ | ✅ | ✅ | ✅ |
| 4 | Quotation Templates | ✅ | ✅ | ✅ | ✅ |
| 5 | Subscription Lifecycle | ✅ | ✅ | ✅ | ✅ |
| 6 | Tax Engine (auto-calc) | ✅ | ✅ | — | ✅ |
| 7 | Discount Engine (auto-apply) | ✅ | ✅ | ✅ | ✅ |
| 8 | Invoice Generation (bulk + single) | ✅ | ✅ | ✅ | ✅ |
| 9 | Invoice PDF | ✅ | ✅ | ✅ | — |
| 10 | Payment Recording + Reconciliation | ✅ | ✅ | ✅ | ✅ |
| 11 | Customer Portal (scoped) | ✅ | ✅ | ✅ | ✅ |
| 12 | Finance Dashboard + Reports | ✅ | ✅ | ✅ | ✅ |
| 13 | Celery Background Jobs | — | ✅ | — | ✅ |
| 14 | Email Notifications | — | ✅ | — | — |
| 15 | Docker Compose | ✅ | — | — | — |

# Timeline Summary

| Phase | Days | Output |
| --- | --- | --- |
| 0 — Setup & Structure | 1–3 | Scaffold, Docker, env |
| 1 — DB Schema | 3–6 | All models + migrations |
| 2 — Auth | 6–8 | Login, RBAC, password reset |
| 3 — Products & Plans | 8–11 | Full product/plan CRUD |
| 4 — Subscriptions | 11–16 | State machine, number gen |
| 5 — Tax Engine | 16–18 | Auto-calc on invoice lines |
| 6 — Discount Engine | 18–21 | Auto-apply, expiry, limits |
| 7 — Invoicing | 21–26 | Bulk billing, PDF, email |
| 8 — Payments | 26–29 | Recording, reconciliation |
| 9 — Customer Portal | 29–33 | Scoped self-service |
| 10 — Reports | 33–37 | Dashboard, indexed queries |
| 11 — Frontend | 37–48 | All 3 portals |
| 12 — Background Jobs | 44–46 | All Celery tasks |
| 13 — Testing | 46–51 | Unit + integration + perf |
| 14 — Docker & Deploy | 51–53 | Production-ready compose |

Total: ~53 working days (solo) | ~35 days (parallel frontend + backend)